Sarah Wood

Agile Programming

P2 A3-2

Master Story List:

ADMIN Make New User 3 pts

Modify Records 3 pts

INSTRUCTOR Student Clock Interface 3 pts

View Reports 3 pts (1 if later in project)

Review/Modify In/Out status 1 pt

Dev Team Rough Interface 1 pt

Code User Objects 5 pts

Diagram & notes for records/logic 3 pts

Skeleton Code 3 pts

Code around Print Module 3 pts

Student Record 1.0 back-end 3 pts

Student Record 1.0 front-end 1 pt

UI 2.0 3 pts

Archive 1 pt

Test-run print module in situ 3 pts

UI tweaking 1 pt

Finalize Code 3 pts

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Workflow: |  |  |  |
| Week |  |  |  |  |
| 1 | Code User Objects | | 5 | pts |
| 1 | Skeleton Code | | 3 | pts |
| 2 | Diagram & notes for records/logic | | 3 | pts |
| 2 | Student Record 1.0 back-end | | 3 | pts |
| 2 | Student Record 1.0 front-end | | 1 | pts |
| 3 | Make New User ADMIN | | 3 | pts |
| 3 | Rough Interface | | 1 | pts |
| 3 | Code around Print Module | | 3 | pts |
| 4 | Modify Records ADMIN | | 3 | pts |
| 4 | Student Clock Interface | | 3 | pts |
| 4 | Review/Modify In/Out status INST | | 1 | pts |
| 5 | View Reports INSTRUCTOR | | 3 | pts |
| 5 | UI 2.0 |  | 3 | pts |
| 5 | Test-run print module in situ | | 3 | pts |
| 6 | Archive |  | 3 | pts |
| 6 | UI tweaking | | 1 | pts |
| 6 | Finalize Code | | 3 | pts |

No actual “progress” yet. We’ll earn those orange bars!